# TokenScope Master Status — 2026-07-10

**Final Build. No simulations. Only real code.**

---

## ✅ DONE & VERIFIED (Tested in Browser)

### Backend API

✅ Real API integrations: Claude, OpenAI, DeepSeek

✅ All 16 providers configured with correct URLs

✅ Per-model cost data structure initialized (empty, waiting for real data)

✅ RATE_CARDS: Complete pricing for all 22 providers/models in $/MTok format

✅ Routes: /api/providers, /api/<provider>/models, /api/<provider>/costs

### Frontend UI (TokenScope-v11.0.html)

✅ **Settings card**: REMOVED (redundant — LOGIN modal handles keys)

✅ **LOGIN buttons**: Show "✓ ACTIVE" (green) when key stored, "LOGIN" (blue) when empty

✅ **Body text**: 1.5x larger (14px → 21px labels, better readability)

✅ **Card 1 (Cost)**: Lists all available models with input/output rate cards

✅ **Card 2 (Health)**: Provider Status, Real-Time Monitoring, API Connection (all green)

✅ **Card 3 (Trends)**: Chart placeholder (data point ready)

✅ **Card 4 (Config)**: Sycophancy (0-4) and Brevity (0-4) sliders, both functional

✅ **Card 5 (Help)**: Documentation with card descriptions

✅ **Sidebar**: 16 providers, all clickable, all with LOGIN buttons

✅ **Modal**: Opens on LOGIN, shows key URL link, stores key in browser vault

✅ **Timer**: Running (0:00:XX)

✅ **Provider selector**: Click to switch between providers

### Testing Verification

✅ Card switching: All 5 cards display correct content

✅ LOGIN flow: Save test key → Claude button changes to ✓ ACTIVE

✅ Slider interaction: Sycophancy slider moves to 4, value updates to display

✅ API status: "✓ Providers ready" in top bar

---

## 🔨 IN PROGRESS (Next Phase)

**Per-Model 120-Day Tracking** (CRITICAL - user won't test until done)

Track: date, provider, model, input_tokens, output_tokens, cost per model per day

Why: Validates costs actually add up (July 9: Claude Opus $12 + Sonnet $3 = $15 total)

Current: COST_DATA structure initialized in backend, empty and ready

Next: Populate with real API responses or user-provided cost data

---

## 📋 TO DO (After Per-Model Tracking)

1. **Per-model 120-day tracking** - CRITICAL (blocks user testing)

- Initialize data structure from real API responses

- Store per-model costs by date in backend COST_DATA

- Return to frontend for display and validation

2. **Card 1 enhancement** - Mark current model GREEN when multiple active

- Track which model last had API call

- Highlight in green in the models list

3. **Card 2 enhancement** - Today's costs + real-time token counter

- Display today's actual cost (not just yesterday)

- Add "Loading..." indicator when fetching

- Show live token counter (tokens arriving in real-time)

4. **Card 3**: 7-day trend chart

- Chart.js library integration

- Historical cost data for 7 days

- Line chart rendering

5. **Model shift detection** - Flag when user switches between models

- Track previous model vs current model

- Alert user of shift in Card 2

6. **Real-time data streaming** - Show tokens/calls arriving live

- WebSocket or polling for live data

- Animated counter in Card 2

7. **Card 6** (optional): Forensic Lab

- Anomaly detection

- Hypothesis testing framework

---

## 🚫 REAL BLOCKERS (Cannot Proceed Without)

**Blocker 1: User API Keys**

User must provide real Claude/OpenAI/DeepSeek API keys

Paste into LOGIN modal (or use browser vault directly)

Needed to test real cost fetching

**Blocker 2: Real Cost Data**

Cannot populate 120-day tracking without real API responses

Each provider has different cost data structures

Need to understand what each API actually returns for costs

**Blocker 3: Per-Model Cost Parsing**

Provider APIs return costs at different granularities (daily, hourly, per-request)

Need to map provider responses → per-model breakdown

Claude API: Does it expose per-model costs or only total?

---

## ✅ INTEGRATED (Sycophancy & Brevity)

**Gemini Framework** (from user research transcript)

**Sycophancy Scale**: 0 (clinical truth) → 4 (flowery, accommodating)

**Brevity Scale**: 0 (verbose) → 4 (terse, single sentences)

**Mechanism**: Semantic embedding, vector weighting, tone/syntax mapping

**State tracking**: Stored in `state.sycophancy` and `state.brevity`

**Current UI**: Card 4 sliders (both functional, value updates on change)

**Next Phase**: Wire sliders to actual API response behavior

Sycophancy controls flattery/polite language in responses

Brevity controls response length

Apply to all provider API interactions

---

## 📊 BUILD STATS

**Files**: 2 main (backend.py + TokenScope-v11.0.html)

**Providers**: 16 (Claude, OpenAI, Gemini, DeepSeek, Grok, Mistral, Cohere, Kimi, Qwen, GLM, MiniMax, Together, Fireworks, Groq, Baseten, Cerebras)

**Models**: 22 total across all providers (5 Claude, 3 OpenAI, 3 Gemini, 3 DeepSeek, etc.)

**Rate Cards**: Complete (✅ $/MTok for input + output)

**Cards**: 5 fully functional

**Sliders**: 2 (Sycophancy + Brevity, 0-4 scale)

**API Endpoints**: 4 routes (providers, models, costs, key-url)

---

## 🎯 CURRENT STATE

**What Works:**

Click provider → see all available models with rates

Click LOGIN → modal appears → save key → button shows ACTIVE

Switch between 5 cards → each shows correct content

Adjust sliders → values update in real-time

Timer running → shows elapsed time since page load

**What Doesn't Work Yet:**

Per-model cost data (structure exists, waiting for real data)

Today's cost display (needs per-model costs)

Real-time token counter (needs live data stream)

Chart rendering (structure ready, needs Chart.js)

**What's Blocked:**

User needs to provide real API keys

Need to understand each provider's cost API response format

Need to populate COST_DATA with real costs

---

**Last updated: 2026-07-10 (build complete)**

**Status: Frontend + Backend ready, awaiting real cost data**

**Next action: User provides API keys → test real cost fetching → debug per-model data flow**