# TokenScope Project Plan — 2026-07-10

**Reference document. Updated as work progresses. Go back to this to stay oriented.**

---

## CURRENT STATE (As of this message)

### ✅ COMPLETE

Frontend UI: All 5 cards working, clickable, responsive

Backend API structure: Flask app, CORS enabled, routes defined

Provider list: All 16 providers in sidebar with branded LOGIN buttons

Login flow: Modal → key input → browser vault storage → button shows ✓ ACTIVE

Rate cards: Complete pricing for 22 models ($/MTok input + output)

Sycophancy/Brevity sliders: Functional (Card 4), values tracked in state

Text sizes: 1.5x larger for readability

Browser: localhost:8080/TokenScope-v11.0.html (working, server running)

### 🔨 IN PROGRESS (Right Now)

**Per-Model 120-Day Cost Tracking**

Status: Initializing data structure in backend

Data model: `COST_DATA{provider: {model: {date: {input_tokens, output_tokens, cost}}}}`

Current blocker: Need to parse real API responses → extract per-model costs

Next step: Wire each provider's cost endpoint to populate COST_DATA

---

## TASK BREAKDOWN (What's Next)

### Phase 1: Provider Configuration (Current Phase)

**Goal:** Each of the 16 providers can fetch and parse their own cost data

#### Per-Provider Setup Checklist

|----------|--------|--------------|-----------------|--------|---------|

**Legend:**

🔨 = In progress (partial implementation)

⬜ = Not started (needs research)

✅ = Complete and tested

#### For Each Provider:

1. **Research API response format**

- What does the cost API actually return?

- Is per-model data available or only totals?

- What's the date granularity (daily, hourly, per-call)?

2. **Write parsing logic** (in backend.py)

- Extract: date, model, input_tokens, output_tokens, cost

- Map provider's API field names → COST_DATA schema

- Handle edge cases (missing data, API errors)

3. **Test with real key**

- User provides API key for this provider

- Frontend sends LOGIN modal → save key

- Backend fetches real costs → parses → returns per-model breakdown

- Frontend displays in Card 1 (Available Models list shows today's cost per model)

---

## TESTING PHASES

### Phase 1: Config Testing (After provider wiring done)

**Who:** You (with real API keys)

**What:** Test each provider config one by one

**Input:** Your real API key for that provider

**Output:** Does Card 1 show models with costs? Do totals add up?

**Effort:** 5-10 min per provider

**Blocker:** Can't proceed without working config

### Phase 2: 120-Day Accumulation

**Goal:** Prove the system can track per-model costs correctly

**Duration:** One week (minimal test period)

**Metric:** Card 1 shows July 9: Claude Opus $12 + Sonnet $3 = $15 total

**Blocker:** Per-model tracking must be 100% correct before building features on top

### Phase 3: Feature Build-Out

**Real-time token counter** (Card 2) — requires live data stream

**7-day trend chart** (Card 3) — requires historical data

**Model shift detection** — flag when user switches models

**Sycophancy/Brevity application** — wire sliders to actual API responses

---

## FILES & LOCATIONS

### Core Files

**Frontend:** `C:\Users\philc\CLAUDE BULLSHIT\TokenScope-v11.0.html`

- 16 providers in sidebar

- 5 cards (Cost, Health, Trends, Config, Help)

- LOGIN modal, localStorage vault, sliders functional

**Backend:** `C:\Users\philc\CLAUDE BULLSHIT\backend.py`

- Flask API, CORS enabled

- PROVIDERS dict (16 entries)

- RATE_CARDS (22 providers, all models + pricing)

- COST_DATA (empty, waiting for real data)

- Functions: fetch_claude_costs, fetch_openai_costs, fetch_deepseek_costs (real, not mocked)

**Server:** `C:\Users\philc\CLAUDE BULLSHIT\.claude\launch.json`

- Configured to start Python HTTP server on port 8080

- Run via: preview_start tokenscope

**Status:** `C:\Users\philc\CLAUDE BULLSHIT\TOKENSCOPE-STATUS-MASTER.md`

- Real-time status of each component

### Reference Docs

**This file:** Project Plan (you're reading it now)

**Status Master:** Real-time completion tracker

**Master Plan v4:** Honest assessment of what works vs doesn't

---

## IMMEDIATE NEXT STEPS (This Session)

1. **Research Gemini cost API** (quick)

- Does Gemini expose per-model costs?

- What's the endpoint? What does it return?

2. **Wire Gemini config** (medium)

- Add parsing logic to backend.py

- Test with a real Gemini API key

3. **Repeat for Grok, Mistral, Cohere** (as time allows)

- Same research → config → test flow

4. **Build a provider config template** (optional)

- Standardized function signature so all 16 providers follow the same pattern

- Makes adding #14-16 faster

---

## BLOCKERS & DEPENDENCIES

### Hard Blockers (Can't proceed without)

**User API keys** — need real keys to test each provider's cost API

**Provider API research** — must know what each provider's cost endpoint actually returns

**Per-model parsing** — if API only returns totals, need fallback strategy (use rate cards to estimate split?)

### Soft Blockers (Slow but not stop)

**Gemini, Grok, Mistral, Cohere APIs** — documentation may be sparse (need to test directly)

**OpenAI usage API limit** — only returns ~30 days, not 120 days (need progressive collection or user export)

---

## SUCCESS CRITERIA

### For Phase 1 (Provider Config)

[ ] All 16 providers have wired cost endpoints in backend.py

[ ] Frontend Card 1 shows available models + today's cost for selected provider

[ ] Cost totals add up (July 9 total = sum of all models for that day)

### For Phase 2 (Tracking)

[ ] Per-model costs accumulate in COST_DATA over time

[ ] 120-day data structure holds real costs, no simulations

[ ] User can see cost breakdown by model in Card 1

### For Phase 3 (Features)

[ ] Card 2 shows live token counter (real-time updates)

[ ] Card 3 renders 7-day trend chart

[ ] Sliders (Card 4) affect response behavior (if applicable)

---

## TIME ESTIMATE

**Phase 1 (Provider Config):** 4-6 hours (16 providers × 15-20 min research + coding per provider)

**Phase 2 (Tracking + Testing):** 1 week (passive — system collects data)

**Phase 3 (Features):** 4-8 hours (chart, real-time stream, shift detection)

**Total to MVP:** 9-14 hours of active work + 1 week of passive collection

---

## KEEP THIS DOCUMENT OPEN

Every 30 min (or whenever you lose context), come back here to:

See what phase you're in

Check the provider checklist

Verify which files to edit

Understand blockers

**Last updated: 2026-07-10, this message**

**Next update: When moving to next phase or hitting a new blocker**